One Fintech — FIS Prepaid Sunrise

Batch ETL Integration — Session Handoff

HANDOFF_2026-03-18_OneFin-FIS-Batch-Implementation_v01-07-00

| Field | Value |
| --- | --- |
| Date | 2026-03-18 |
| Repo | Walker-Morse/Batch (GitHub), branch main |
| Commit this session | 1d6a4ca |
| Prior commits | d338038, 993bd5e, e5129b3, 545e4ca |
| Language | Go 1.25.8 |
| Test baseline | 122 passing → 168 passing (+46 new) |
| Go-Live Target | June 1, 2026 — RFU programme start July 1, 2026 |

# 1. What Was Done This Session

Two parallel streams of work landed in one commit (1d6a4ca): completion of the FBO sub-ledger integrity requirement from Addendum I, and full implementation of pipeline Stages 5–7.

## 1.1 Stage 3 — UpdatePurseBalance (§I.2 FBO Integrity)

The UpdatePurseBalance TODO that had been outstanding since the Stage 3 implementation sprint is now resolved. The following additions were made:

| Item | Detail |
| --- | --- |
| GetPurseByConsumerAndBenefitPeriod | New method on aurora.DomainStateRepo — resolves purse ID for the RT60 balance update |
| SumPlatformLiabilityCents | Sums active/pending purse balances for daily FBO reconciliation |
| SumPendingCommandsCents | Sums Accepted LOAD/SWEEP commands as provisional liabilities |
| DomainStateWriter interface | Extended with GetPurseByConsumerAndBenefitPeriod + UpdatePurseBalance |
| Balance semantics | AT01 LOAD: balance += AmountCents. AT30 SWEEP: balance = 0. Both dead-letter on any failure. |
| MockDomainStateWriter | Extended: purse store, RegisterPurse, BalanceUpdates slice, error injection fields |
| New tests | 5 tests: load adds, sweep zeroes, purse not found, DB error, PHI not in failure_reason |

## 1.2 FBO Reconciliation (Addendum I)

fbo_reconciliation/reconciler.go is now fully implemented. The FBOLiabilityReader narrow interface is defined in the package (not in ports) to keep the reconciler free of aurora import dependencies.

| Behaviour | Detail |
| --- | --- |
| TotalLiability | PlatformLiabilityCents + PendingCommandsCents compared to FBO closing balance |
| IsMatch | true when ¦discrepancy¦ <= DiscrepancyThresholdCents (default 0 until Open Item #44 confirmed) |
| Audit | Written regardless of outcome. Discrepancy entry includes DISCREPANCY escalation message. |
| Audit write failure | Non-fatal for result but surfaces as COMPLIANCE ALERT error — trace must not silently drop |
| Tests | 9 tests: happy path, zero liability, total = sum, discrepancy, threshold tolerance, platform/pending failures, audit failure, date truncation |

## 1.3 Stage 5 — FIS Transfer

Implemented FISTransferStage.Run(). Fetches the PGP-encrypted assembled file from S3 (fis-exchange) using the BatchAssemblyResult.S3Key handoff from Stage 4. Delivers via FISTransport.Deliver. Transitions ASSEMBLED → TRANSFERRED. Audit entry written on success. Error logged and returned on delivery failure without status advance.

4 tests: happy path, S3 failure aborts before delivery, deliver failure blocks TRANSFERRED, audit contains correlation ID.

## 1.4 Stage 6 — Return File Wait

Implemented ReturnFileWaitStage.Run(). Blocks on FISTransport.PollForReturn up to the configured Timeout (defaults to 6 hours per Open Item #25). On timeout: transitions TRANSFERRED → STALLED, emits dead.letter.alert log event, writes audit entry. Returns ReturnFileWaitResult{Body io.ReadCloser} to Stage 7 on success. Caller must close Body.

4 tests: happy path, timeout → STALLED + dead.letter.alert, default 6h timeout applied, error message contains correlation ID for on-call triage.

## 1.5 Stage 7 — Reconciliation

Implemented ReconciliationStage.Run() — the most complex stage. Takes the return file stream from Stage 6 and drives full reconciliation.

| Component | Detail |
| --- | --- |
| ParseReturnFile | 400-byte fixed-width return file parser added to fis_adapter/assembler.go. Produces []ReturnRecord in file order. |
| IsRT99Halt | Full-file pre-processing halt detection (§6.5.1): exactly one record AND it is RT99. |
| reconcileRecord | Per-record: batch_records + domain_commands status updated; FIS identifiers stamped on success. |
| RT30 success | consumer: FISPersonID + FISCUID stamped. card: FISCardID + issued_at stamped. |
| RT60 success | purse: FISPurseNumber stamped. BenefitPeriod derived from current month (Phase 1 assumption). |
| RT37 success | No new FIS identifiers on card status updates. |
| handleFullFileHalt | TRANSFERRED → HALTED, dead letter written, batch.halt.triggered P0 alert emitted. |
| Non-fatal record errors | Single record reconcile error logs stage7.record_reconcile_error and continues — file reaches COMPLETE. |
| TRANSFERRED → COMPLETE | Final transition on success. Audit entry written with completed/failed counts. |
| Tests | 8 tests: RT30 happy path, RT60 purse number, individual RT99, full-file halt, non-fatal error, audit on complete, domain command status, parse failure. |

## 1.6 New Mocks and Aurora Methods

The following were added to support the new stages:

| Item | Location |
| --- | --- |
| MockFISTransport | _shared/testutil/mocks.go |
| MockBatchRecordsReconciler | _shared/testutil/mocks.go |
| MockDomainStateReconciler | _shared/testutil/mocks.go |
| MockMartWriter | _shared/testutil/mocks.go |
| MockDomainCommandRepository.StatusUpdates | _shared/testutil/mocks.go |
| GetStagedByCorrelationAndSequence | _adapters/aurora/batch_records.go |
| UpdatePurseFISNumber | _adapters/aurora/domain_state.go |
| GetConsumerByID | _adapters/aurora/domain_state.go |
| GetCardByConsumerID | _adapters/aurora/domain_state.go |
| BatchRecordsReconciler (interface) | _shared/ports/ports.go |
| DomainStateReconciler (interface) | fis_reconciliation/pipeline/stage7_reconciliation.go |

# 2. Current Gap Status (Updated)

| Status | Item | Notes |
| --- | --- | --- |
| ✓ DONE | Program lookup | GetProgramByTenantAndSubprogram wired. Per-row cache. |
| ✓ DONE | FIS sequence counter | FISSequenceRepo + NextFISSequence(). Durable, atomic, max-99 guard. |
| ✓ DONE | Assembler queries DB | ListStagedByCorrelationID wired. RT30/RT37/RT60 built into file. |
| ✓ DONE | CDK infrastructure | Full infra/ stack: VPC, Aurora, ECS, S3, IAM, Scheduler, TriggerConstruct. |
| ✓ DONE | Real PGP decrypt/encrypt | LoadDecrypter/LoadEncrypter wired. DEV falls back to NullPGP if ARN empty. |
| ✓ DONE | DEV bootstrap tooling | scripts/bootstrap-dev.sh + oidc-trust-policy.json. Not yet executed. |
| ✓ DONE | Test pyramid — unit tier | 168 tests passing. All stages + fis_sequence + FBO reconciler covered. |
| ✓ DONE | UpdatePurseBalance (§I.2) | FBO sub-ledger updated at RT60 write time. AT01 adds, AT30 zeroes. |
| ✓ DONE | FBO Reconciler (Addendum I) | fbo_reconciliation/reconciler.go fully implemented + 9 tests. |
| ✓ DONE | Stage 5 — FIS Transfer | S3 → FISTransport.Deliver → TRANSFERRED. |
| ✓ DONE | Stage 6 — Return File Wait | PollForReturn with 6h timeout. Timeout → STALLED + dead.letter.alert. |
| ✓ DONE | Stage 7 — Reconciliation | Full return file processing. RT30/RT60 identifiers stamped. RT99 halt handling. |
| ○ TODO | Execute DEV prerequisites | Run bootstrap-dev.sh. Requires AWS admin credentials + GitHub secret write access. |
| ○ TODO | Provision PGP secrets | Create 3 Secrets Manager secrets, store ARNs as GitHub secrets (Open Item #41). |
| ○ TODO | DEV smoke test | Drop test SRG310 .pgp into inbound-raw S3. Verify full pipeline end-to-end. |
| ○ TODO | Integration + e2e test tier | Pyramid bottom two tiers empty. Minimum: one integration + one full pipeline e2e. |
| ○ WATCH | sanctions_screening/* | ofac_screener + sanctions_enroller. Zero tests. Regulatory surface. Before RFU July 1. |
| ○ WATCH | Stage 7 benefit_period (RT60) | Currently derived from current month. Should come from the batch record. Phase 2. |

# 3. How to Start Next Session

| # | Action | Detail |
| --- | --- | --- |
| 1 | Read memory edits | git clone + make test — expect 168 passing |
| 2 (highest) | Execute DEV prerequisites | chmod +x scripts/bootstrap-dev.sh && AWS_ACCOUNT_ID=$(aws sts get-caller-identity --query Account --output text) ./scripts/bootstrap-dev.sh. Needs AWS admin creds + GitHub secret write access. |
| 3 | After bootstrap | Add AWS_ACCOUNT_ID to GitHub secrets. Push commit to trigger pipeline. Verify GitHub Actions runs clean. |
| 4 | Provision PGP secrets | Create 3 Secrets Manager secrets. Add ARNs: PGP_PRIVATE_KEY_SECRET_ARN, PGP_PASSPHRASE_SECRET_ARN, PGP_FIS_PUBLIC_KEY_SECRET_ARN. (Open Item #41) |
| 5 | DEV smoke test | Drop test SRG310 .pgp into inbound-raw S3. Verify stages 1–7 complete end-to-end. |
| 6 | Integration + e2e tests | Pyramid bottom two tiers. Minimum: one integration test hitting Aurora + one full pipeline e2e after smoke test passes. |
| 7 | sanctions_screening coverage | ofac_screener (62L) + sanctions_enroller (25L). Zero tests. Required before RFU July 1. |
| 8 | RT60 benefit_period fix (Stage 7) | BenefitPeriod should be carried from the staged batch record, not derived from current month. Phase 2 cleanup. |

# 4. Repo and Credentials

| Item | Value |
| --- | --- |
| GitHub org | Walker-Morse |
| Repo | Walker-Morse/Batch |
| Branch | main |
| Go version | 1.25.8 |
| Canonical source | GitHub (not GitLab — this engagement predates REL_DEL GitLab convention) |
| AWS CDK | infra/ (TypeScript, aws-cdk-lib ^2.130.0) |
| ECR repo | onefintech-dev/ingest-task |
| PGP library | golang.org/x/crypto/openpgp v0.49.0 (direct dependency) |
| OIDC role | github-actions-onefintech-dev (created by bootstrap-dev.sh) |

Morse LLC — Speak Benefits — One Fintech | "Boring technology, radical purpose."