One Fintech — FIS Prepaid Sunrise

Batch ETL Integration

Session Handoff

HANDOFF_2026-03-18_OneFin-FIS-Batch-Implementation_v01-00-00

| Date | 2026-03-18 |
| --- | --- |
| Repo | Walker-Morse/Batch (GitHub) |
| Branch | main — commit ee70494 |
| Language | Go 1.22 |
| HLD Ref | v00.01.25 (2026-03-17) |
| Go-Live Target | June 1, 2026 — RFU programme start July 1, 2026 |
| First Client | Rogue Foods United (RFU), Oregon Medicaid food benefit |
| Tests | 60 passing, 0 failing — go build and go vet clean |

# 1. What Was Built This Session

The pipeline went from a scaffold of well-structured stubs to a working implementation of Stages 1–4. The pipe now carries water. With a provisioned Aurora database and S3 buckets, it will receive an SRG file, parse it, write domain state, and produce a structurally valid FIS batch file.

## 1.1  Aurora Adapters  (_adapters/aurora/)

Seven adapters implemented against pgx/v5, all satisfying the port interfaces defined in _shared/ports/ports.go:

| pool.go | pgxpool factory, TLS required, MaxConns=2, ping-on-connect. Sized for one persistent connection per Fargate task (ADR-010, RDS Proxy constraint). |
| --- | --- |
| batch_files.go | Create, UpdateStatus, SetRecordCount, IncrementMalformedCount, GetByCorrelationID. Non-repudiation anchor — every pipeline row traces here. |
| domain_commands.go | Insert, FindDuplicate (the idempotency gate), UpdateStatus. FindDuplicate returns nil (not error) when no duplicate exists. |
| dead_letter.go | Write, ListUnresolved, MarkReplayed, MarkResolved. PHI in message_body — never logged, access controlled at DB layer. |
| audit_log.go | Write only. INSERT-only enforced by PostgreSQL role (REVOKE UPDATE, DELETE). HIPAA §164.312(b) and PCI DSS 4.0 Req 10.2. |
| batch_records.go | InsertRT30, InsertRT37, InsertRT60, UpdateStatus. Typed structs per record type — no generic batch_records table. |
| domain_state.go | UpsertConsumer, GetConsumerByNaturalKey, InsertCard, UpdateCardFISCardID, InsertPurse, UpdatePurseBalance. All ON CONFLICT / upsert-safe. |

## 1.2  S3 Adapter  (_adapters/s3/store.go)

Implements ports.FileStore plus SHA256OfObject. SSE-KMS enforced on PutObject. DeleteObject only valid on staged/ prefix (IAM enforced separately). SHA256OfObject streams the object through sha256.New() — used by Stage 1 to write sha256_encrypted to batch_files.

## 1.3  Stage 1 — File Arrival  (complete)

Computes sha256_encrypted via SHA256OfObject. Writes the batch_files non-repudiation row before any processing begins. Writes an audit_log entry on receipt. Emits two structured file.arrived log events (on receipt and after DB write). Returns *ports.BatchFile for downstream stages.

## 1.4  Stage 2 — Validation  (complete)

PGP decrypts via injected func (NullPGPDecrypt passthrough in DEV). Tees plaintext through sha256.New() while parsing — SHA-256 computed in one pass. Dispatches to ParseSRG310/315/320 based on file_type. Per-row parse errors are dead-lettered and IncrementMalformedCount called; file continues. File-level failures (decrypt error, unknown file_type) transition batch_files to HALTED and return error — no Stage 3.

## 1.5  Stage 3 — Row Processing  (complete)

The core sequential row-by-row loop. Mandatory write order enforced in code:

1. FindDuplicate  →  idempotency gate (MUST be first)

2. Insert domain_commands  →  status=Accepted

3. Insert batch_records_rt30/37/60  →  status=STAGED

4. UpsertConsumer + InsertCard  (SRG310 only)

5. Write audit_log entry

Any row exception dead-letters the row and continues to the next — one failure never aborts the file. STALLED detection: after all rows, ListUnresolved is called; if any unresolved dead letters exist, batch_files transitions to STALLED and Stage 4 is blocked. STALLED resolution: replay-cli (Open Item #24).

## 1.6  Stage 4 — Batch Assembly  (complete)

Calls ports.FISBatchAssembler (the ADR-001 adapter seam — no FIS format knowledge in this stage). PGP encrypts via injected func (NullPGPEncrypt in DEV). Writes encrypted file to fis-exchange S3 prefix. Immediately deletes the plaintext staged S3 object (§5.4.3 — PHI must not persist beyond Stage 4). Transitions batch_files to ASSEMBLED.

## 1.7  FIS Record Builder  (fis_reconciliation/fis_adapter/)

record_builder.go: RT10, RT20, RT30, RT37, RT60, RT80, RT90 — all exactly 400 bytes. Field offsets from FIS Generic Batch Loader Reference Guide v37. Key constraints enforced in code:

- LogFileIndicator MUST be '0' — BuildRT10 returns error if not (§6.6.3: any other value makes Stage 7 blind to successful enrollments)

- TestProdIndicator validated as 'T' or 'P' only — 'T' for DEV (format test, no cards created), 'P' for TST/PRD

- RT37 rejects empty FISCardID — fis_card_id NOT NULL is enforced before record build, not just at DB layer

- RT60 amount is absolute value of AmountCents — negative sweeps write positive value in field

- assembler_impl.go: RT10→RT20→data→RT80→RT90 with CRLF separators, exact counts in RT80/RT90

## 1.8  SRG Parser  (member_enrollment/srg/)

ParseSRG310/315/320: CSV with flexible header order, per-row error collection (never aborts on single-row failure), date parsing (YYYY-MM-DD, MM/DD/YYYY, YYYYMMDD), parseCents ($95.00 → 9500), lastDayOfMonth (SOW §2.1 expiry default). ASCIITransliterate applies NFD normalisation and strips combining characters — García → Garcia, Müller → Muller. FIS requires ASCII-only in all fixed-width records.

## 1.9  main.go  (_cmd/ingest-task/) — wired

All adapters constructed and injected into stages 1–4. Config from flags + environment variables. NullPGPDecrypt/NullPGPEncrypt for DEV (replace with Secrets Manager-backed PGP for TST/PRD). Stages 5–7 stubbed with log statement.

# 2. Current State

## 2.1  Pipeline Stage Status

| Status | Item | Notes/Blockers |
| --- | --- | --- |
| ✓ DONE | Stage 1 — File Arrival | SHA-256, batch_files write, audit_log. Tested. |
| ✓ DONE | Stage 2 — Validation | PGP passthrough, SRG parse, dead-letter malformed rows. Tested. |
| ✓ DONE | Stage 3 — Row Processing | Idempotency gate, RT30/37/60 staging, domain state. Tested. |
| ✓ DONE | Stage 4 — Batch Assembly | FIS assembler, PGP passthrough, S3 write, plaintext delete. Tested. |
| ○ TODO | Stage 5 — FIS Transfer | AWS Transfer Family SFTP delivery. Struct defined, Run() is stub. |
| ○ TODO | Stage 6 — Return File Wait | S3 polling, 6h timeout (Open Item #25). Struct defined, Run() is stub. |
| ○ TODO | Stage 7 — Reconciliation | Return file parse, RT99 halt detection, MCO report. Stub. |

## 2.2  Known Gaps Before First Real File Can Run

| Status | Item | Notes/Blockers |
| --- | --- | --- |
| ✗ BLOCKED | Program lookup in Stage 3 | processSRG310Row passes zero UUID for ProgramID — FK write will fail. Needs programs table row inserted during tenant provisioning and a GetProgramByTenantAndSubprogram query added to DomainStateRepo. |
| ○ TODO | FIS sequence counter | dbSequenceStore.Next() returns hardcoded 1. Needs per-day counter in Aurora (simple sequence table). Required to avoid duplicate filenames (§6.5.5 — FIS silently discards duplicates). |
| ○ TODO | Real PGP decrypt (Stage 2) | NullPGPDecrypt is passthrough. Needs golang.org/x/crypto/openpgp or ProtonMail/go-crypto wired with client private key from Secrets Manager. |
| ○ TODO | Real PGP encrypt (Stage 4) | NullPGPEncrypt is passthrough. Needs FIS public key from Secrets Manager. |
| ○ TODO | fis_card_id in RT37/RT60 | fisCardIDOrEmpty() always returns empty string — RT37 and RT60 dead-letter every row because fis_card_id cannot be found. Needs card lookup after UpsertConsumer in Stage 3. (This is correct behaviour for first-time enrollments where RT30 return hasn't arrived yet — the member needs RT30 before RT37/RT60.) |
| ○ TODO | Purse balance update (Stage 3) | UpdatePurseBalance call after RT60 staging is commented TODO. Needs purse lookup before it can be called. |
| ○ TODO | Assembler queries staged records | AssembleFile currently builds empty but valid file. Needs query: batch_records_rt30/37/60 WHERE correlation_id = ? AND status = STAGED. |

# 3. Test Coverage

| Total passing | 60 tests — go test clean across all packages |
| --- | --- |
| member_enrollment/pipeline | 5 tests — FileArrivalStage.Run: DB write, arrived_at, file.arrived event, tenant_id propagation, DB failure |
| member_enrollment/srg | 12 tests — ParseSRG310 (valid, multi-row, missing required, mixed, invalid date, raw map), ASCIITransliterate (Spanish names, empty), ParseSRG320 (load amount, default expiry, invalid amount), ParseSRG315 (suspend event) |
| fis_reconciliation/fis_adapter | 22 tests — BuildRT10 (valid, rejects non-zero log indicator, rejects invalid T/P, DEV uses T), BuildRT30 (valid, requires member ID, requires name, DOB MMDDYYYY format), BuildRT60 (load amount, sweep absolute value, requires card ID, rejects unknown AT code), BuildRT80/90, all records 400 bytes invariant, constants |
| benefit_loading | 12 tests — PurseSequencingInvariant (all 4 CommandStatus states), IsExpiryImminent (4 cases), LoadAmountCents (OTC/FOD, missing config, empty) |
| _shared/domain | 11 tests — DeriveType (4 cases), Consumer.IsResolved (4 cases), CommandStatus/BenefitType/FailureStage constant values vs PostgreSQL CHECK constraints |
| Not yet tested | Aurora adapters (require live DB — integration tests needed), Stages 2/3/4 (mocks needed for new deps), SRG315 (more event types) |

# 4. Remaining Work — Priority Order

## 4.1  Critical Path to First Real File (before any TST run)

| Status | Item | Notes/Blockers |
| --- | --- | --- |
| ○ TODO | Program lookup | Add GetProgramByTenantAndSubprogram to DomainStateRepo. Wire in main.go after pool construction. Stage 3 passes zero UUID until this is done. |
| ○ TODO | FIS sequence counter | Add sequence table to _schema/. Implement dbSequenceStore.Next() in main.go. One row per (program_id, date) with atomic increment. |
| ○ TODO | Assembler queries DB | AssembleFile needs to query staged batch_records. Add BatchRecordsRepo.ListStagedByCorrelationID(). Wire result into RT30/37/60 record builders. |
| ○ TODO | Real PGP (Stage 2&4) | Add golang.org/x/crypto or go-crypto. Implement PGPDecryptFromSecretsManager and PGPEncryptWithFISPublicKey. Wire in main.go. |

## 4.2  Stages 5–7  (April 27 target per critical path)

| Status | Item | Notes/Blockers |
| --- | --- | --- |
| ○ TODO | Stage 5 — FIS Transfer | AWS Transfer Family SFTP. FISTransport port defined. Implement SFTPTransport in _adapters/sftp/. Wire in main.go. |
| ○ TODO | Stage 6 — Return File Wait | S3 polling loop with configurable timeout (default 6h, Open Item #25). Emit dead.letter.alert on timeout. Add to main.go between Stage 5 and 7. |
| ○ TODO | Stage 7 — Reconciliation | Parse FIS return file. Detect RT99 full-file halt vs individual failures (IsRT99Halt already implemented). Update batch_records status. UpdateConsumerFISIdentifiers. UpdateCardFISCardID. Write fact_reconciliation (reporting schema). Deliver MCO reconciliation report. |

## 4.3  Infrastructure & Compliance (before go-live)

| Status | Item | Notes/Blockers |
| --- | --- | --- |
| ○ TODO | DEV AWS environment | Open Item — target Apr 6. No real runs possible without Aurora + S3 + ECS provisioned. |
| ○ TODO | Datadog observability | NoopObservability wired in main.go. Replace with real Datadog adapter. Zero PHI guarantee enforced in LogEvent — must not log ClientMemberID, names, DOB, address. |
| ○ TODO | replay-cli (Open Item #24) | Before May 20 UAT. Three-layer idempotency guarantee makes replay safe. Struct defined in _cmd/replay-cli/main.go — Run() is stub. |
| ○ TODO | File split > 100K rows (OI #28) | Before Apr 27. apl-uploader/_cmd/ stub exists. Split strategy TBD. |
| ○ TODO | PCI DSS 4.0 scoping (OI #35) | Before UAT. QSA engagement needed. |
| ○ TODO | Audit log S3 archival (OI #36) | 6-year HIPAA retention. Aurora backup max = 35 days — insufficient. S3 Glacier + Object Lock pipeline needed before go-live. |
| ○ TODO | BAA execution (OI #34) | Before UAT. No PHI can be processed without signed BAA with RFU. Kendra Williams. |
| ○ TODO | OFAC TRUE match path (OI #41) | Before go-live. Escalation procedure for OFAC hits not defined. See _docs/compliance/OFAC.md. |
| ○ TODO | FBO reconciliation (OI #44) | Before go-live. Daily FBO balance reconciliation process. Kendra Williams. |

# 5. Key Architectural Decisions in Force

All 11 ADRs are committed to _docs/adr/. The decisions below have direct implementation consequences — do not work around them.

| ADR-001: Adapter seams | FIS record format knowledge ONLY in fis_reconciliation/fis_adapter/. Stages call port interfaces only. This is the decomposition boundary for future Lambda extraction. |
| --- | --- |
| ADR-003: Single container | One ECS Fargate task per inbound file. Sequential stages in one process. Row-level parallelism explicitly prohibited without confirming RDS Proxy pool sizing. |
| ADR-006: S3 staging | inbound-raw/: write-once; staged/: delete immediately after Stage 4; fis-exchange/: PGP-encrypted only. IAM enforces DeleteObject restriction on inbound-raw/. |
| ADR-009: Per-tenant DB | Separate Aurora database per health plan client. Schema executed once per tenant during provisioning. |
| ADR-010: Sequential rows | Stage 3 is intentionally sequential. The for loop body is the extraction seam for future SQS/Lambda parallelism — requires no domain changes. |
| ADR-011: OFAC screening | OFAC-API.com for onboarding (pre-pipeline Lambda). sanctions.io for continuous monitoring (enrolled at Stage 7 RT30 Completed). See sanctions_screening/ domain. |

# 6. Hard Constraints — Never Violate

These come from contracts, regulations, or ADRs with load-bearing consequences. They are enforced in code where possible.

| LogFileIndicator = '0' | Hardcoded in assembler_impl.go. BuildRT10 returns error if not '0'. Setting to '1' (errors only) makes Stage 7 blind to successful RT30 enrollments — FIS card IDs never returned. |
| --- | --- |
| Idempotency gate is first | In processSRG310Row/315Row/320Row: FindDuplicate is ALWAYS called before Insert domain_commands and before any domain state write. Reordering this breaks replay safety. |
| audit_log INSERT-only | PostgreSQL role REVOKES UPDATE and DELETE. Application must never attempt to update or delete audit rows — it will fail at DB layer. |
| Plaintext staged delete | Stage 4 MUST delete staged/ S3 object after successful PGP encryption. S3 lifecycle policy on staged/ is a 24h backstop, not a substitute. |
| Full PAN never stored | pan_masked = first 6 + last 4 only. Enforced by comment and code review — no automated DB enforcement possible. |
| Datadog receives zero PHI | IObservabilityPort.LogEvent accepts structured fields only — correlation_id, tenant_id, stage, message. ClientMemberID, names, DOB, address must never be logged. |
| expiry_date = month-end ET | 11:59 PM Eastern Time on last day of month. AT30 period-end sweep MUST complete before this date. Source: SOW §2.1. Hard contractual deadline, not a guideline. |
| available_balance_cents | Updated at domain_commands write time, not deferred until FIS return. Source: Addendum I (FBO sub-ledger requirement). UpdatePurseBalance call in Stage 3 is currently TODO — must be completed before go-live. |

# 7. Repository Map

| member_enrollment/ | Stages 1–3 pipeline stages + SRG parser. Domain: SRG310/315/320 ingest. |
| --- | --- |
| benefit_loading/ | Purse lifecycle business rules: PurseSequencingInvariant, IsExpiryImminent, LoadAmountCents. |
| fis_reconciliation/ | Stages 4–7 pipeline stages + FIS record builder + assembler. |
| card_management/ | Card issuance and status management (domain stub — populated by Stage 3). |
| approved_products/ | APL versioning. apl-uploader cmd is stub (Open Item #11). |
| dead_letter/ | Replay orchestrator (Open Item #24 — stub). |
| sanctions_screening/ | OFAC onboarding + continuous monitoring (stubs — ADR-011). |
| fbo_reconciliation/ | FBO purse balance integrity (stub — Open Item #44). |
| _adapters/aurora/ | All Aurora pgx adapters. 7 files, all complete. |
| _adapters/s3/ | S3 adapter with SHA256OfObject. Complete. |
| _shared/ports/ | All port interfaces. The only place adapters and stages couple. |
| _shared/domain/ | Domain types, constants, DeriveType, Consumer.IsResolved. |
| _shared/testutil/ | Mocks for all major ports. MockBatchFileRepository, MockAuditLogWriter, MockObservability, MockFileStore. |
| _schema/ | Aurora DDL. See _schema/README.md for execution order. |
| _docs/adr/ | ADR-001 through ADR-011 — full text from HLD Appendix C. |
| _docs/compliance/ | HIPAA.md, OFAC.md, FBO_INTEGRITY.md. |
| _docs/runbooks/ | dead_letter_triage.md — full SQL procedures and SLA table. |
| _cmd/ingest-task/ | main.go — wired, Stages 1–4 execute. Stages 5–7 stubbed. |
| _cmd/replay-cli/ | Stub — Open Item #24, needed before May 20 UAT. |
| _cmd/apl-uploader/ | Stub — Open Item #11, needed before April 27. |
| Makefile | Use make test / make build — Go ./... skips _-prefixed dirs. |

# 8. How to Start the Next Session

Read memory edits first. Then:

| Step 1 | Clone / pull Walker-Morse/Batch on main. Verify: make build and make test pass. |
| --- | --- |
| Step 2 | Decide the sprint target: program lookup gap (highest priority for first real run) OR Stages 5–7 (critical path Apr 27). |
| Step 3 (program lookup) | Add GetProgramByTenantAndSubprogram to _adapters/aurora/domain_state.go. Add dbSequenceStore.Next() implementation with a sequence table in _schema/. Wire both in _cmd/ingest-task/main.go. |
| Step 4 (Stages 5–7) | Implement _adapters/sftp/ for FIS Transfer Family. Then stage5_fis_transfer.go, stage6_return_file_wait.go, stage7_reconciliation.go Run() methods. Wire in main.go. |
| Step 5 | Run make test. All 60 existing tests must continue passing. Add tests for new logic before declaring done. |
| Step 6 | Commit with descriptive message. No session ends without a commit. |

Morse LLC — Speak Benefits — One Fintech  |  "Boring technology, radical purpose."