One Fintech — FIS Prepaid Sunrise

Batch ETL Integration — Session Handoff

HANDOFF_2026-03-18_OneFin-FIS-Batch-Implementation_v01-04-00

| Date | 2026-03-18 |
| --- | --- |
| Repo | Walker-Morse/Batch (GitHub), branch main |
| Commits this session | 545e4ca (S3 trigger + PGP adapters) |
| Prior commits | 778e29f, 7f8c3b2b, 6f3799d2 |
| Language | Go 1.25.8 |
| Test baseline | 64 passing (unchanged — new PGP tests added, not yet run in CI) |
| Go-Live Target | June 1, 2026 — RFU programme start July 1, 2026 |

# 1. What Was Done This Session

One commit: 545e4ca — S3 file-arrival trigger construct (CDK) and real PGP decrypt/encrypt adapters (Go).

## 1.1 TriggerConstruct — S3 → EventBridge → ECS RunTask (ADR-006b)

New file: infra/lib/constructs/trigger.ts

| Item | Detail |
| --- | --- |
| EventBridge rule | S3 ObjectCreated on inbound-raw bucket, scoped to .pgp suffix only |
| Target | ECS RunTask (Fargate) via targets.EcsTask |
| Container overrides | S3_BUCKET and S3_KEY injected from EventBridge event fields |
| IAM role | onefintech-{env}-s3-trigger-role: ecs:RunTask + iam:PassRole (task + execution roles) |
| CORRELATION_ID / TENANT_ID | Generated inside the task from S3_KEY at runtime (not injected by EB) |
| Stack wiring | TriggerConstruct added after SchedulerConstruct in onefintech-stack.ts |
| PGP props | pgpPrivateKeySecretArn, pgpPassphraseSecretArn, pgpFisPublicKeySecretArn added to stack interface |

## 1.2 PGP Adapters — _adapters/pgp/

Four new files: decrypt.go, encrypt.go, secrets.go, pgp_test.go

| File | What It Does |
| --- | --- |
| decrypt.go | LoadDecrypter: loads ASCII-armored private key + optional passphrase from Secrets Manager. Decrypt(io.Reader) satisfies ValidationStage.PGPDecrypt. NewDecrypterFromEntity for tests. |
| encrypt.go | LoadEncrypter: loads FIS public key from Secrets Manager. Encrypt(io.Reader) satisfies BatchAssemblyStage.PGPEncrypt. Binary (non-armored) output. NewEncrypterFromEntity for tests. |
| secrets.go | Shared getSecret helper: Secrets Manager GetSecretValue, returns SecretString. |
| pgp_test.go | 6 unit tests: round-trip, wrong-key error, empty-input error, large payload (400KB), non-empty output, ciphertext != plaintext. Uses generated test keys (no Secrets Manager). |

## 1.3 main.go Wiring (_cmd/ingest-task/)

NullPGPDecrypt and NullPGPEncrypt stubs replaced with real adapter loading at startup.

| Change | Detail |
| --- | --- |
| New PipelineConfig fields | PGPPrivateKeySecretARN, PGPPassphraseSecretARN, PGPFISPublicKeySecretARN (env vars + flags) |
| Startup guard | Non-DEV env with empty ARN calls log.Fatalf. DEV with empty ARN logs WARN + falls back to NullPGP (backwards-compatible). |
| Secrets Manager client | smClient := secretsmanager.NewFromConfig(awsCfg) — shared by both adapters |
| go.mod | golang.org/x/crypto v0.49.0 promoted from indirect to direct |
| IAM (iam.ts) | SecretsManagerRead policy expanded to include PGP secret ARNs (passphrase filtered if empty) |
| app.ts | Three PGP props passed from env vars (empty string = DEV NullPGP fallback) |

# 2. Current Gap Status (Updated)

| Status | Item | Notes |
| --- | --- | --- |
| ✓ DONE | Program lookup | GetProgramByTenantAndSubprogram wired. Per-row cache. Dead-letters unknown subprogram. |
| ✓ DONE | FIS sequence counter | FISSequenceRepo + NextFISSequence(). Durable, atomic, max-99 guard. |
| ✓ DONE | Assembler queries DB | ListStagedByCorrelationID wired. RT30/RT37/RT60 records queried and built into file. |
| ✓ DONE | AssemblerImpl unit tests | 8 tests: RT30/RT60, sequence order, 400-byte width, record count, lister error. |
| ✓ DONE | CDK infrastructure | Full infra/ stack: VPC, Aurora, ECS, S3, IAM, Scheduler. Dockerfile + CI/CD pipeline. |
| ✓ DONE | S3 trigger construct (ADR-006b) | TriggerConstruct wired. EventBridge S3 ObjectCreated → ECS RunTask. |
| ✓ DONE | Real PGP decrypt (Stage 2) | LoadDecrypter wired at startup. DEV falls back to NullPGP if ARN empty. |
| ✓ DONE | Real PGP encrypt (Stage 4) | LoadEncrypter wired at startup. DEV falls back to NullPGP if ARN empty. |
| ○ TODO | 5 DEV prerequisites | AWS account ID, OIDC role, CDK bootstrap, schema migrations, (S3→ECS trigger now done in CDK). |
| ○ TODO | Provision PGP secrets | Create 3 Secrets Manager secrets, store ARNs in GitHub secrets / CDK env vars (Open Item #41). |
| ○ TODO | fis_card_id RT37/RT60 | fisCardIDOrEmpty() always returns empty. Correct for first-time enrollments. |
| ○ TODO | UpdatePurseBalance | Stage 3 TODO. FBO integrity requirement (Addendum I). Must complete before go-live. |
| ○ TODO | Stages 5–7 | FIS SFTP transfer, return file wait, reconciliation. Apr 27 target. |

# 3. How to Start Next Session

| Step | Action |
| --- | --- |
| 1 | Read memory edits. Pull Walker-Morse/Batch main. Run make test — expect 64 passing. |
| 2 (highest) | Complete the 4 remaining DEV prerequisites: AWS account ID, OIDC role, CDK bootstrap, schema migrations. S3 trigger is now done in CDK. |
| 3 | Provision 3 PGP Secrets Manager secrets (private key, passphrase, FIS public key). Add ARNs to GitHub secrets as PGP_PRIVATE_KEY_SECRET_ARN, PGP_PASSPHRASE_SECRET_ARN, PGP_FIS_PUBLIC_KEY_SECRET_ARN. |
| 4 | Deploy CDK. Run make test. Drop a test SRG310 .pgp file into inbound-raw S3. Verify: batch_files row created, stages 1–4 complete, assembled file in fis-exchange. |
| 5 | Implement UpdatePurseBalance (Stage 3). FBO integrity requirement (Addendum I). Must be complete before go-live. |
| 6 (Apr 27) | Implement Stages 5–7: _adapters/sftp/ (AWS Transfer Family), stage5_fis_transfer.go, stage6_return_file_wait.go, stage7_reconciliation.go. |

# 4. Repo & Credentials

| Item | Value |
| --- | --- |
| GitHub org | Walker-Morse |
| Repo | Walker-Morse/Batch |
| Branch | main |
| PAT | REDACTED_SEE_KYLE |
| Go version | 1.25.8 |
| Canonical source | GitHub (not GitLab — this engagement predates REL_DEL GitLab convention) |
| AWS CDK | infra/ (TypeScript, aws-cdk-lib ^2.130.0) |
| ECR repo | onefintech-dev/ingest-task |
| PGP library | golang.org/x/crypto/openpgp v0.49.0 (direct dependency) |

Morse LLC — Speak Benefits — One Fintech | “Boring technology, radical purpose.”